STRATEGIC ARCHITECTURE UPDATE - JOURNEY-BASED SYSTEM WITH EPM INTEGRATION

Context: Phase 1 & 2 complete. Knowledge graph operational. Before Phase 3, aligning on overall architecture, UI design, EPM integration, and beta strategy.

=== THE VISION ===

Strategic Consultant = Single unified interface that routes queries to appropriate capabilities.

Journey-Based Analysis = PRIMARY capability (core for beta)

- User describes strategic challenge

- AI analyzes and recommends journey (sequence of frameworks)

- System executes frameworks sequentially

- Each framework enriches knowledge graph

- Export complete analysis or convert to EPM program

Architecture:

- Strategic Consultant (umbrella)

- Query Analysis & Routing

- Complex challenge → Journey-Based Analysis

- Quick question → Direct AI answer

- Refinement → Iterative consultation

- Journey-Based Analysis (CORE)

- 6 journeys: Market Entry, New Product, Problem Diagnosis, Competitive Strategy, Growth, Pivot

- Future capabilities: Quick Q&A, monitoring, ad-hoc analysis

- Output Integration

- Export (PDF/Word/JSON/PowerPoint)

- EPM Converter (strategy → executable program)

=== HOW JOURNEYS WORK ===

1. User enters Strategic Consultant interface

2. AI analyzes input, detects signals, recommends journey

3. User sees recommendation with rationale

4. Journey executes frameworks sequentially

5. Progress shown, can skip/pause

6. Complete → Export or Create EPM Program

=== 6 CORE JOURNEYS ===

Journey 1: New Product/Startup Launch

- Triggers: "launching", "new product", "startup"

- Sequence: BMC → Porter's → Trend Analysis → 5 Whys → SWOT

- Use: Startups, new products, innovation

Journey 2: Market Entry/Expansion

- Triggers: "enter", "expand", "new market", "geography"

- Sequence: Porter's → Trend Analysis → BMC → 5 Whys → Blue Ocean

- Use: Geographic expansion, new segments

Journey 3: Problem Diagnosis

- Triggers: "struggling", "losing", "declining", "why"

- Sequence: 5 Whys → BMC → Porter's → Trend Analysis → SWOT

- Use: Revenue decline, churn, operational issues

Journey 4: Competitive Strategy

- Triggers: "compete", "differentiate", "vs competitor"

- Sequence: Porter's → Blue Ocean → BMC → Trend Analysis → SWOT

- Use: Competitive positioning, differentiation

Journey 5: Growth Strategy

- Triggers: "scale", "grow", "increase revenue"

- Sequence: BMC → Trend Analysis → Ansoff Matrix → Porter's → 5 Whys

- Use: Scaling, revenue growth

Journey 6: Pivot/Transformation

- Triggers: "pivot", "change", "transformation"

- Sequence: 5 Whys → Trend Analysis → Blue Ocean → BMC → Porter's

- Use: Business model pivots, repositioning

=== FRAMEWORK PRIORITY ===

Already Complete:

- BMC (5/6 journeys)

- Porter's (5/6 journeys)

- 5 Whys (4/6 journeys)

Build for Beta:

- Trend Analysis (5/6 journeys) ← PHASE 3 NEXT

- SWOT (3/6 journeys) ← Phase 5

- Blue Ocean (3/6 journeys) ← Phase 6

With these 6 frameworks, we deliver 4 complete journeys for beta.

=== EPM INTEGRATION (CRITICAL) ===

Core value: "Strategic analysis → Executable program in one click"

Flow:

1. User completes journey (knowledge graph has 50+ entities, 20+ relationships)

2. User clicks "Create EPM Program"

3. EPM Converter generates:

- Program (from strategic intent)

- Workstreams (from recommendations)

- Tasks (actionable items)

- KPIs (success metrics)

- Risks (from contradictions + Porter's)

- Benefits (from BMC value propositions)

- Resources (team/budget from estimates)

4. Complete program inserted into EPM database

5. User tracks execution in EPM dashboard

Example: "Enter UAE market" → Journey executes → Knowledge graph enriched → "Create Program" → EPM has 3 workstreams, 25 tasks, 8 KPIs, 12 risks ready for tracking

=== EXPORT REQUIREMENTS ===

Critical for beta - users need professional reports:

1. PDF Report: Executive summary, all framework analyses, cross-framework insights, recommendations, research sources

2. Word/DOCX: Same as PDF, editable

3. JSON: Complete knowledge graph, machine-readable

4. PowerPoint: Presentation-ready slides

Design for export NOW - data already structured correctly in knowledge graph.

=== IMPLEMENTATION PLAN ===

Phase 3: Trend Analysis Agent (Week 2, Days 1-2)

- Build TrendAnalysisAgent

- Reads BMC, 5 Whys, Porter's insights

- Identifies trend-based assumptions

- Projects trends forward

- Detects trajectory contradictions

- Enriches knowledge graph

Phase 4: Journey Analyzer & Routing (Week 2, Days 3-5)

- Query analyzer detects signals

- Journey matching algorithm

- Routing logic (journey vs quick answer vs refinement)

- Sequential framework execution

- Progress tracking

Phase 5: SWOT Agent (Week 3, Days 1-2)

- Synthesizes across all frameworks

- Strengths, Weaknesses, Opportunities, Threats

- Cross-framework insights

Phase 6: Blue Ocean Agent (Week 3, Days 3-5)

- Reads Porter's forces

- Four Actions Framework

- Identifies uncontested spaces

- Value innovation opportunities

Phase 7: Export + EPM Converter (Week 4, Days 1-3)

- PDF/Word/JSON/PowerPoint generation

- EPM Converter (knowledge graph → EPM entities)

- Validation against EPM ontology

- Database insertion

Phase 8: UI Polish & Beta Prep (Week 4, Days 4-5)

- Journey recommendation UI

- Progress tracking

- Export UI

- EPM conversion UI

- Beta onboarding

=== DATABASE UPDATES ===

ALTER TABLE strategic_understanding

ADD COLUMN consultant_action_type VARCHAR(50),

ADD COLUMN journey_type VARCHAR(50),

ADD COLUMN journey_sequence VARCHAR[],

ADD COLUMN journey_rationale TEXT,

ADD COLUMN journey_progress INTEGER DEFAULT 0,

ADD COLUMN journey_completed BOOLEAN DEFAULT false,

ADD COLUMN converted_to_epm BOOLEAN DEFAULT false,

ADD COLUMN epm_program_id UUID REFERENCES programs(id);

CREATE TABLE journey_catalog (

id VARCHAR PRIMARY KEY,

name VARCHAR NOT NULL,

trigger_signals VARCHAR[],

framework_sequence VARCHAR[],

rationale TEXT,

estimated_time_minutes INTEGER,

enabled BOOLEAN DEFAULT true

);

=== BETA STRATEGY ===

Ship complete working journeys, not half-finished features.

Beta includes:

- 4 complete journeys (New Product, Market Entry, Problem Diagnosis, Competitive Strategy)

- 6 working frameworks (BMC, Porter's, 5 Whys, Trends, SWOT, Blue Ocean)

- Journey recommendation

- Export to PDF/Word/JSON/PowerPoint

- EPM program conversion

- 0 hallucinations, 90%+ search success

- Professional quality exports

Timeline: 4-5 weeks to beta launch (5 weeks with buffer)

=== CRITICAL QUESTIONS ===

1. Understand Strategic Consultant = umbrella system, journeys = primary capability?

2. Clear on routing logic? AI analyzes → routes to journey/answer/refinement

3. Understand EPM integration? Strategy → executable program with one click

4. Journey catalog clear? 6 journeys, each with framework sequence

5. Export critical for beta? Professional reports required

6. Implementation plan clear? Phases 3-8 with deliverables

7. Concerns about 4-5 week timeline?

8. Understand we ship COMPLETE journeys, not individual frameworks?

Key principles:

- Journey-based (not framework-based)

- Single interface, multiple capabilities

- Knowledge graph accumulates intelligence

- Export-ready from day one

- EPM integration = core value

- Beta ships complete journeys

- Quality over speed

Once you confirm understanding, proceed with Phase 3: Trend Analysis Agent.

Ready to build? 🚀

```

---