# COMPLETE SYSTEM REBUILD - Strategic Consultant to Strategy Workspace

## CRITICAL CONTEXT

The current system at /strategic-consultant/* has fundamental architectural flaws:

- Hardcoded for single journey → single strategy → single program (WRONG)

- EPMConverter expects Porter's data when running BMC journeys (BROKEN)

- No concept of multiple strategies per problem or strategy comparison

- Cannot save/resume journeys, no collaboration, no audit trail

## THE VISION

Build a production-ready Strategy Workspace where:

- One Problem → Multiple Strategies → Multiple Execution Plans → Informed Decision

- ANY journey (BMC, Porter's, PESTLE, etc.) produces COMPLETE EPM programs

- Users can compare strategies side-by-side with risk/cost/NPV analysis

- Full collaboration, save/resume, audit trail, and export capabilities

## BUILD APPROACH

- Build NEW system at /strategy-workspace/*

- Leave OLD system at /strategic-consultant/* untouched

- NO code reuse from old system (it's architecturally broken)

- Test with Brooklyn coffee shop scenario end-to-end

## COMPLETE IMPLEMENTATION PLAN

### PHASE 1: DATA FOUNDATION

Create comprehensive database schema with these tables:

```sql

-- Core Strategy Tables

problems (

id, title, description, context, user_id,

status, created_at, updated_at, created_by, updated_by

)

strategies (

id, problem_id, title, approach_type, version_number,

decision_rationale, status (draft/in_progress/analyzed/approved/rejected),

confidence_score, created_at, updated_at, created_by, updated_by

)

framework_runs (

id, strategy_id, framework_type, sequence_order,

status (pending/running/complete/failed/skipped),

input_parameters, raw_results, error_logs,

started_at, completed_at, run_by, metadata

)

execution_plans (

id, strategy_id, status, risk_profile,

cost_estimate_low, cost_estimate_high, timeline_months,

npv_estimate, roi_estimate, payback_months,

confidence_level, benefits_realization_curve,

extraction_rationale, -- AI's reasoning for mappings

epm_program, -- Complete EPM JSON with ALL components

created_at, created_by, approved_by, approved_at

)

-- Supporting Tables

strategy_versions (

id, strategy_id, version_number, changes_made,

snapshot_data, created_by, created_at

)

journey_states (

id, strategy_id, current_step, journey_type,

state_data, last_saved, expires_at, user_id

)

approvals (

id, entity_type, entity_id, approver_id,

status, comments, conditions, decided_at

)

attachments (

id, entity_type, entity_id, file_name,

file_url, file_type, file_size, uploaded_by, uploaded_at

)

strategy_comparisons (

id, problem_id, compared_strategy_ids[],

comparison_criteria, comparison_matrix,

recommended_strategy_id, recommendation_rationale,

created_at, created_by

)

audit_log (

id, entity_type, entity_id, action,

changes, user_id, timestamp, ip_address

)

```

### PHASE 2: JOURNEY → EPM MAPPING DOCUMENTATION

Create /docs/journey-to-epm-mappings.md documenting EXACTLY how to extract:

EPM COMPONENTS EVERY PROGRAM MUST HAVE:

1. Executive Summary & Strategic Rationale

2. Workstreams with Deliverables

3. Timeline with Milestones & Dependencies

4. Resource Plan (FTE, Skills, External)

5. Financial Plan (Budget, Cash Flow)

6. Benefits Realization (Quantified, Timeline)

7. Risk Register with Mitigations

8. Stage Gates with Go/No-Go Criteria

9. KPIs & Success Metrics

10. Stakeholder Map & Change Management

11. Governance Structure

12. Quality Assurance Plan

13. Procurement Needs

14. Exit Strategy / Rollback Plan

For EACH Journey Type, document:

- What data the framework produces

- How each EPM component maps from framework results

- What needs AI inference (with confidence scores)

- What needs user input

- Default assumptions and templates

### PHASE 3: STRATEGY INTELLIGENCE LAYER

Build /server/intelligence/ with:

```typescript

// Framework-specific analyzers that understand semantics

class BMCAnalyzer implements FrameworkAnalyzer {

analyze(results: BMCResults): StrategyInsights {

return {

workstreams: this.extractFromKeyActivities(),

resources: this.extractFromKeyResources(),

risks: this.extractFromContradictions(),

benefits: this.calculateFromRevenueStreams(),

stakeholders: this.extractFromCustomerSegments(),

costs: this.extractFromCostStructure(),

timeline: this.inferFromMarketUrgency(),

confidence: this.calculateConfidence(),

rationale: this.explainExtraction()

};

}

}

// Similar for PortersAnalyzer, PESTLEAnalyzer, FiveWhysAnalyzer

// EPM Synthesis Engine

class EPMSynthesizer {

async synthesize(insights: StrategyInsights): Promise<EPMProgram> {

// Validates ALL 14 components are present

// Fills gaps with AI inference

// Provides confidence scores

// Explains reasoning

// Returns COMPLETE executable program

}

}

```

### PHASE 4: USER EXPERIENCE LAYER

Build /client/strategy-workspace/ with:

```typescript

// Core Components

ProblemWorkspace.tsx         // Tree view: Problem → Strategies → Plans

StrategyCreator.tsx          // Launch journeys with templates

JourneyRunner.tsx            // Dynamic page sequencing

StrategyComparison.tsx       // Side-by-side comparison

EPMProgramView.tsx          // View/edit complete programs

CollaborationPanel.tsx       // Comments, mentions, approvals

// Journey Features

- Save/resume at any point

- Skip/repeat steps

- Quick vs Comprehensive modes

- Branching based on results

- Error recovery with retry

- Progress indicators

- Help/guidance at each step

// Export Capabilities

- PDF reports for executives

- PowerPoint presentations

- Excel financial models

- MS Project files

- API for integrations

```

### PHASE 5: OPERATIONAL REQUIREMENTS

Implement these CRITICAL production features:

```yaml

Caching:

- Cache expensive AI operations

- Cache web search results

- Invalidate intelligently

Error Handling:

- Retry logic for all external calls

- Graceful degradation

- User-friendly error messages

- Recovery mechanisms

Performance:

- Lazy loading for large datasets

- Pagination for lists

- Optimistic updates

- Background processing for long operations

Security:

- Row-level security

- API rate limiting

- Input sanitization

- Audit logging

Observability:

- Structured logging

- Performance metrics

- Error tracking

- User analytics

```

### PHASE 6: TESTING STRATEGY

Create comprehensive tests:

```typescript

// Unit Tests

- Each framework analyzer

- EPM synthesis logic

- Data transformations

// Integration Tests

- Complete journey flows

- Database operations

- API endpoints

// E2E Test Scenarios

1. Brooklyn Coffee Shop - BMC Journey

- Create problem

- Run Five Whys → BMC → Decisions

- Generate EPM with all 14 components

- Verify completeness

2. Brooklyn Coffee Shop - Porter's Journey

- Same problem, different approach

- Run Porter's → SWOT → Decisions

- Generate different EPM

- Compare both strategies

3. Save/Resume Test

- Start journey

- Save at step 2

- Resume next day

- Complete journey

4. Collaboration Test

- User A creates problem

- User B adds strategy

- User A reviews and approves

- Both see audit trail

```

## DELIVERABLES CHECKLIST

### Week 1 Deliverables:

□ Database schema with all tables

□ TypeScript types for all entities

□ Journey → EPM mapping document

□ BMC Analyzer with confidence scores

□ Porter's Analyzer with confidence scores

□ PESTLE Analyzer with confidence scores

□ EPM Synthesizer with validation

□ Problem Workspace UI (tree navigation)

□ Strategy Creator with templates

□ Journey Runner with save/resume

□ Basic strategy comparison

□ Brooklyn test passing E2E

### Week 2 Deliverables:

□ Full collaboration features

□ Export to PDF/PowerPoint/Excel

□ Audit trail and versioning

□ Performance optimization

□ Security hardening

□ Error recovery mechanisms

□ Help and guidance system

□ Production deployment

□ User documentation

□ Admin documentation

## SUCCESS CRITERIA

The system is COMPLETE when:

1. ✅ ANY journey produces COMPLETE EPM programs (all 14 components)

2. ✅ Users can create multiple strategies per problem

3. ✅ Strategies can be compared with risk/cost/timeline/NPV

4. ✅ Journeys can be saved/resumed at any point

5. ✅ Full audit trail exists for compliance

6. ✅ Exports work for executive presentations

7. ✅ Brooklyn coffee shop test passes completely

8. ✅ System handles errors gracefully

9. ✅ Performance is acceptable (<3s for most operations)

10. ✅ Intelligence Layer provides confidence scores and explanations

## CRITICAL NOTES

1. This is a PRODUCTION system, not a prototype

2. DO NOT cut corners on the Intelligence Layer - it's the core value

3. DO NOT simplify the EPM components - all 14 are required

4. DO NOT skip error handling and recovery

5. DO NOT forget audit trail and security

6. TEST everything - unit, integration, and E2E

7. Brooklyn coffee shop is our canonical test case

## FIRST TASK

Start with Phase 1: Create the complete database schema.

Show me the migration file and TypeScript types when ready.

Then we'll build the Intelligence Layer properly.

Ready to build a production-ready system?